# 6Sprint 1 (8 Oct – 22 Oct)

# **Team members: Kieran Best, Reem Khider, Liviu Ciuca, Kristiyan Stoyanov**

### Product Backlog:

|  |  |
| --- | --- |
| User story | Estimate |
| As a User, I want a functional simple interface to be able to navigate the application | 4/10 points |
| As a user I want the interface to connect to a database. | 8/10 points |
| As a user, I would like my scores to be stored in a database | 5/10 Points |
| As a user, I want the quiz to be multiple choice questions. | 3/10 points |
| As a user, I want the quiz questions to be level based like level 1 for easy questions and level 2 for intermediate questions and so on | 3/10 points |
| As a user, I want to login, so that I can continue if I need to stop for any reason. | 4/10 points |
| As user, I want a simple interface so that I can easily manoeuvre around the application. | 3/10 points |
| As a user, I want the interface to look interesting and look smart. | 2/10 points |
| As a user, I would like just my name, email, password in a database. | 4/10 points |
| As a user, I want the questions to be timed like 20 second per question to minimize people googling the answers. | 6/10 points |
| As a user I want to include a feature that badges would be earned after certain points are gained. | 6/10 points |
| As a user, I want the right answer to be green/highlighted. | 4/10 points |
| As a user, I want an end screen that shows the rank/score I have finished. | 7/10 points |
| As a user, I want to be able to compare my score with others so it can be competitive. | 9/10 points |
| As a user, I want a sign-up button, to keep track of my progress. | 5/10 points |
| As a user I want a submit button, so I don’t log the wrong answer | 2/10 points |

### Sprint summary:

(A short description of what features were focused on during the sprint and why they were valuable to the user)

In the first sprint we are focusing on creating a link between the database and the forms so that we have the initial building blocks to work from. This will benefit the user as it means we won’t create an interface or a database and then must back track thus extending the time taken to complete the project.

### Sprint Backlog:

|  |  |
| --- | --- |
| User story | Estimate |
| As a user I want the interface to connect to a database. | 8/10 points |
| As a user, I would like my scores to be stored in a database | 5/10 Points |
| As a user, I want the quiz to be multiple choice questions. | 3/10 points |
| As a user, I want the quiz questions to be level based like level 1 for easy questions and level 2 for intermediate questions and so on | 3/10 points |

### Code and evidence of version control:

https://github.com/KieranBest/Game-Thing.git